| **Client** | | TfNSW | | | **ITP CHECKLIST FOR:**  **Linemarking / Pavement Marking (R145)** | **Work Area:** | |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Contract No. #** | | 21.0000139295.2750 | | |  | |
| **Workplace Name** | | New Dubbo Bridge Early Works | | | ITC 09.2 | |
| **Prepared by:** | | Dhruv Patel | | | Rev 0 | |
| **Approved by:** | |  | | | **Underlying Lots:** | |
| Activity No.# | Description | | Requirements / Reference | Acceptance Criteria | | Inspection | Comments / Attachments |
| 1 | **Material approvals and preparation works** | | WHSMP, Design DWGs, R145 Cl 3.2.4 | * Materials approved for use by the Client * Locations of linemarking set out by surveyor and as per drawing * **HP:** Application of pavement markings – Notify the Client that set out of the pavement markings is complete ahead of the works taking place | |  | * **HOLD POINT:** \_\_\_\_\_\_\_ |
| 2 | **Construction works** | | R145 Cl 3.1.2, R145 Cl 7 | * Surface and surrounding area is dry and free of dirt, gravel and other loose or foreign material * Pavement markings placed as per construction drawings and as per conformity requirements in R145 Clause 7. | |  |  |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **REVIEW** | | | | | | |
| Any non-conformances? | YES | NO | Nos: | Closed Out | YES | NO |
| All work has been satisfactorily completed | | | YES | | NO | |
| Name | | | Signature | | Date | |
| **QA ENGINEER / SPE / PE SIGN OFF** | | | | | | |
| Name | | | Signature | | Date | |