| **Item**  **No.** | **Task/Activity Description** | **Inspection/Test** | | | | | | | | | **HP/ WP/ AP/ IP/ TP/ SCP** | | **Responsibility**  Project Engineer  Superintendent  Surveyor  Foreman | Checked By | | |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Frequency** | | **Acceptance Criteria** | | **Reference Documents** | **Inspection / Test Method** | | **Record of conformity** | | **FH** | | **APAM** |
| **1.0** | **Preliminary Activities** | | | | | | | | | | | | | | | |
| 1.1 | Check for correct documentation | Prior to site establishment | | Review whether a preliminary report has been completed for the project which will outline where the Significant native grasses are and what protection has been specified. | | Consultant reports | Visual inspection | | This Signed ITP | | HP\* | | FH Project Engineer | | …………….  Signature  …………….  Print Name  …………….Date |  |
| 1.2 | Check the Google Earth Mapping | During site establishment | | Review the Google Earth mapping which outlines the boundary of the native grasses at the time they were mapped. | | Google Earth Mapping | Visual inspection | | This Signed ITP | | HP\* | | FH Project Engineer | | …………….  Signature  …………….  Print Name  ……………..Date |  |
| 2.0 | Implementation of Controls to Protect the Native Grasses | | | | | | | | | | | | | | | |
| **2.1** | Mark out the exact Significant Native Grass Boundary area | Prior to commencing any activity | Work with the surveyor to mark out the Significant Native grass boundary.  FH Project Engineer must verify the set out survey data file matches the ECP.  Signage will be placed onto the bollards stating ‘Native Grass Boundary Area.’ NTGVVP Nationally Significant Grasses to protect within this area. | | CEMP & ECP | | Inspect | This Signed ITP | | HP\* | | FH Project Engineer | | …………….  Signature  …………….  Print Name  …………….  Date | |  |
| **2.2** | Use temporary fencing and signage to block access to the Significant native grasses where we are working in close proximity. | Prior to commencing any activity | For works in close proximity to the native grasses, delineate the native grass boundary using temporary fencing or t-top bollards with signage stating, “Vegetation Protection – No Go Zone.” Where possible this fencing will be installed at a distance away from the actual native grass boundary to act as a ‘buffer zone’. | | CEMP & ECP | | Inspect | This Signed ITP | | HP\* | | FH Project Engineer | | …………….  Signature  …………….  Print Name  …………….  Date | |  |
| **2.3** | Implementation of control measures required to protect the significant native grasses around our project area | Prior to commencing any activity | Project Engineer and Superintendent / Foreman to confirm the ECP requirements of native grass delineation have been met; and verify the delineation has been set up correctly using a GPS Rover. | | CEMP & EMP | | Inspect | This signed ITP | | **HP** | | FH Project Engineer | | …………….  Signature  …………….  Print Name  …………….  Date | |  |
| Superintendent / Foreman | | …………….  Signature  …………….  Print Name  …………….  Date | |  |
| 3.0 | APAM Hold Point Release - Second Inspection | | | | | | | | | | | | | | | |
| **3.1** | Release of Hold Point for Native grass Protection | Prior to commencing construction | Arrange an APAM inspection to confirm that the native grasses are protected with the required temporary fencing or bollards and correct signage where required.  All parties are to sign off on this Hold Point Release document | | CEMP and ECP | | Visual | This Signed ITP | | **HP** | | APAM  Fulton Hogan Environmental Manager or Project Manager | | …………….  FH Signature  …………….  Print Name  ……………..Date | | …………….  Signature  …………….  Print Name  …………….Date |

|  |
| --- |
| **Final Inspection**  On behalf of Fulton Hogan it is hereby certified that the Works represented by the items of work listed above have been reviewed and implemented in accordance with the Construction Environmental Management Plan and conform in all respects with the requirements of the Contract.  **FH Environmental Team**  **Print Name:** Tirrell Slaney **Position:** Environment and Sustainability Advisor  **Signature: Date: / /** |
| **FH Project Manager**  **Print Name:** Kevin Gatt  **Position:** Project Manager  **Signature: Date: / /** |

**Legend:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **HP** | Hold Point | Work shall not proceed past the HP until released by the Superintendent | **IP** | Inspection point | Formal Inspection to be done and recorded |
| **HP\*** | Fulton Hogan Hold Point | Work shall not proceed past the HP\* until released by Fulton Hogan | **TP** | Test Point | Product compliance test to be undertaken and recorded/reported |
| **WP** | Witness Point | An inspection which must be witnessed by the Superintendent | **SCP** | Survey conformance point | A qualified surveyor to check product/section/structure and report |
| **AP** | Approval Point | Written or verbal approval given by the Superintendent |  |  | |

|  |  |  |
| --- | --- | --- |
| **Notes:** |  |  |