

# Attention: Lockwood Flooring

1/8 Vella Drive

Sunshine West VIC 3012

# Project Name: Footscray Hospital Car Park Building C

Builder: Multiplex

Installer: Lockwood Flooring Australia Pty Ltd

**Sign**

**Date**

**Pass**

**Complete**

**Task**

CARPET - INSPECTION TEST PLAN

Working to latest plan revisions and check latest correspondence

1. Prior works checks   Area free of building debris and trade tools  

1

Walls plastered and first coat of paint   All adjacent finishes completed and ready to

receive finishes. Area to be flagged if LF

cannot finish 100%

1.  Specification checks - Correct materials as per finishes schedule and sample approvals
2.  Installation procedure as per manufactures recommendations and AUS standards -

Barridcaded areas   Vacuum area and minor patch as required   Apply Intertact Pressure Sensitive adhesive  

Installation pattern and direction followed   Installation complete and rubbish placed in

bins provided

1. Install 150mm feather edge skirting  
2. Protection - woven plastic  
3. Confirm material warranty applies  
4.  Confirm installation warranty 12 months applies
5. Care and maintenance as per O&Ms





**Level Area Complete Pass Date Sign Notes**